Noida Institute of Engineering and Technology, Greater Noida

(An Autonomous Institute)

School of  Computer Science and Engineering

PROJECT PROGRESS REPORT CARD

Session:  2026 - 2027

Project ID / Group No. :-  ______________

| Roll No. | Student Name | Section | Project Title | Supervisor Name | Grade (A/B/C) |
| --- | --- | --- | --- | --- | --- |
| <Roll No> | Aryan Raj Singh | <Sec> | AMASE: A Harness-Ablation Framework for Measuring Cost–Quality Trade-offs in Autonomous Software Engineering Agents | Mr. <Supervisor Name> |  |
| <Roll No> | <Team Member Name> | <Sec> |  |  |  |
| <Roll No> | <Team Member Name> | <Sec> |  |  |  |
| <Roll No> | <Team Member Name> | <Sec> |  |  |  |

| Meeting No. | Meeting Date & Time | Work Assigned by Supervisor | Supervisor's Remarks | Supervisor's Signature |
| --- | --- | --- | --- | --- |
| 1 |  | Phase 0 — Finalise problem statement, literature survey and scope; set up repository, Python/uv toolchain and version control. |  |  |
| 2 |  | Phase 0 — Implement the Docker execution sandbox: per-task provisioning, stdout/stderr capture, teardown, and turn/time/cost ceilings. |  |  |
| 3 |  | Phase 0 — Build the minimal ReAct core on LangGraph with the seven tools; integrate the Terminal-Bench 2.x adapter; resolve one task end to end. |  |  |
| 4 |  | Phase 1 — Instrument all model and tool calls to the OpenTelemetry GenAI semantic conventions; stand up self-hosted Langfuse; verify traces. |  |  |
| 5 |  | Phase 1 — Implement cost accounting and the experiment runner (config matrix, n repetitions, mean and spread); record the baseline. |  |  |
| 6 |  | Phase 1 — Build the DeepEval CI gate in GitHub Actions; demonstrate that a regressing pull request is blocked automatically. |  |  |
| 7 |  | Phase 2 — Implement and measure arms A1 (environment context) and A2 (pre-completion checklist) at n ≥ 3 against baseline. |  |  |
| 8 |  | Phase 2 — Implement and measure arms A3 (doom-loop detection), A8 (reasoning budget) and A4 (compaction strategy); run the interaction factorial. |  |  |
| 9 |  | Phase 3 — Implement arm A6 (hybrid retrieval vs agentic search) and arm A7 (static model routing); produce the cost–quality curve. |  |  |
| 10 |  | Phase 4 — Author the held-out decontaminated task set; run confirmatory experiments; prepare the dashboard, final report and research paper. |  |  |

Signature of Supervisor: ______________________          Signature of HOD / Project Coordinator: ______________________